VIVRΛNT

COMPLETE PROJECT DOCUMENTATION

Software Development Life Cycle (SDLC)
Requirements • Architecture • Design • Build • Test • UAT • Release • Operations

| Field | Value |
| --- | --- |
| Project | VIVRΛNT — AI-powered health decision support platform |
| Applications | VIVRΛNT Web (Next.js) + VIVRΛNT Mobile (Flutter) |
| Document ID | VIVRANT-SDLC-MASTER-002 |
| Version / Status | 2.0 / QA gate complete — August 4, 2026 |
| Prepared Date | 2026-08-04 |
| Prepared by | Daniella Sayson |
| Classification | Internal Use |
| Repositories | github.com/Neverbeast24/vivrant-server ; github.com/Neverbeast24/vivrant-mobile |
| Production Web | https://viva-server-delta.vercel.app |
| Tagline | Long live life — Every Choice Shapes Your Health. |

This revision replaces the July 20, 2026 baseline. It consolidates the live VIVRΛNT Web and Flutter mobile products, documents the automated Quality Assurance gate executed on August 4, 2026, and records residual risks with owners.

# Document Control

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 2026-07-17 | Project team | Initial SDLC draft (legacy VIVA/HRIS template) |
| 1.1 | 2026-07-20 | Project team | Appendix E — VIVRΛNT Web baseline (Next.js + Supabase + Gemini) |
| 2.0 | 2026-08-04 | Daniella Sayson | Full VIVRΛNT Web+Mobile baseline; QA suite implemented; test evidence recorded; auth/reminder/security hardening; production redeploy |

# 1. Executive Summary

VIVRΛNT is an AI-powered health companion that combines nutrition, movement, gym, hydration, sleep, mindfulness, spending, pantry/groceries, journaling, habits, AI coaching, reminders, and admin controls into one member experience on web and mobile.

As of August 4, 2026 the web platform is production-deployed on Vercel under the saysondaniellads24 account, backed by Supabase Auth/Postgres (RLS), Google Gemini, and Firebase Storage/FCM. The Flutter mobile client consumes the `/api/mobile/*` and `/api/auth/*` REST surface with Bearer JWT sessions.

## 1.1 Current Assessment Summary

| Area | Assessment | Status |
| --- | --- | --- |
| Web product | Member dashboard + admin console live on Vercel | Implemented |
| Mobile product | Flutter app with module parity for core journeys | Implemented |
| Mobile REST API | Bearer-auth `/api/mobile/*` routes in production | Implemented |
| Auth | Email + OAuth; suspended checks; hardened refresh/logout | Implemented |
| AI coaching | Gemini across insights, chat, coaches, estimates | Implemented |
| Reminders / FCM | Cron + on-demand processing; web SW hardened | Partial |
| Automated QA | Vitest 21 + Flutter 13 tests; lint/typecheck gate | Implemented |
| Store release readiness | Debug signing / Firebase native config pending | Partial |
| Formal UAT sign-off | Scenarios ready; business sign-off pending | Template |

# 2. Product Scope and Modules

## 2.1 Shared modules

Authentication — signup, login, forgot/reset/change password, OAuth

Today dashboard — check-in, calories, water, workouts, unread notifications

Nutrition, Movement, Gym (plans/sessions/machines/demos)

Hydration, Sleep, Mindfulness, Habits, Challenges, Journal

Groceries, Pantry, Spending / wellness budget

AI Engine — chat, insights, reminders, weekly story

Reports, Goals, Preferences, Health history, Profile/avatar

Notifications + device tokens

Admin — users, roles, audit, activity, inquiries, tickets, settings (staff)

## 2.2 Technology stack

| Layer | Web | Mobile |
| --- | --- | --- |
| UI | Next.js 16, React 19, Tailwind 4, Motion | Flutter 3.35+ / Dart 3.9+, Riverpod, GoRouter |
| API | Next.js Route Handlers | Dio + Secure Storage Bearer JWTs |
| Auth/DB | Supabase Auth + Postgres + RLS | Same project via server APIs (+ optional Supabase OAuth) |
| AI | Google Gemini | Via web `/api/mobile/*/coach` endpoints |
| Push | Firebase Admin + messaging SW | firebase_messaging (needs native config) |
| Deploy | Vercel (sin1 / production alias) | Manual APK/IPA builds |

# 3. Architecture Notes

Web pages gated by Next.js proxy/session cookies; `/api/*` not role-gated by proxy.

Mobile APIs use `requireMobileUser` / staff helpers; Bearer preferred, cookie fallback.

Reminders: daily Vercel cron + on-load processing on web reminders and mobile Today/reminders.

Safe path helper blocks open redirects and absolute notification hrefs.

API errors redact internal DB/provider messages for clients (`jsonError` / `jsonDbError`).

# 4. Quality Assurance Strategy

QA for VIVRΛNT uses a risk-based pyramid: fast unit tests for pure logic, static analysis (TypeScript + ESLint / Dart analyzer), production smoke checks for critical HTTP surfaces, and UAT scripts for business acceptance.

## 4.1 Test levels

| Level | Owner tooling | Scope |
| --- | --- | --- |
| Unit | Vitest / flutter_test | Pure helpers: paths, schedules, BMI, HTTP helpers, AI text, validators |
| Static | tsc, eslint, flutter analyze | Type safety and lint gate before merge/deploy |
| Smoke | scripts/qa-smoke.mjs | Landing, login, SW, unauth mobile API, login validation |
| System / regression | Manual + future Playwright/integration_test | Module journeys across roles |
| UAT | Business testers | Acceptance scenarios in Section 6 |
| Security | Code review + Supabase RLS SQL | Auth, redirects, secret handling, suspended accounts |

## 4.2 QA execution evidence — August 4, 2026

| Check | Command | Result |
| --- | --- | --- |
| Web typecheck | npm run typecheck | PASS |
| Web lint | npm run lint | PASS (0 errors after fixes) |
| Web unit tests | npm run test (Vitest) | PASS — 21/21 |
| Web combined gate | npm run qa | PASS |
| Mobile tests | flutter test | PASS — 13/13 |
| Mobile analyzer | flutter analyze lib test | INFO-level style findings only; no failing tests |
| Production smoke | npm run qa:smoke | 4/5 PASS prior to auth-catch redeploy; unauth Today expected 401 after deploy |
| Production deploy | vercel --prod (saysondaniellads24) | READY — https://viva-server-delta.vercel.app |

## 4.3 Automated suites inventory

Web (vivrant-server)

src/lib/security/safe-path.test.ts

src/lib/reminders/schedule.test.ts

src/lib/health/body-metrics.test.ts

src/lib/mobile/http.test.ts

scripts/qa-smoke.mjs + npm scripts: test, qa, qa:smoke

Mobile (vivrant-mobile)

test/ai_text_test.dart

test/validators_test.dart

test/humanize_formatters_test.dart

test/widget_test.dart

## 4.4 Defects found and resolved in this QA pass

| ID | Finding | Fix | Status |
| --- | --- | --- | --- |
| DEF-QA-01 | ESLint next/no-assign-module-variable in admin activity | Renamed query var to moduleFilter | Closed |
| DEF-QA-02 | Unused today prop in SpendingOverview | Made optional / unused | Closed |
| DEF-QA-03 | setState-in-effect lint errors in Today & Journal | Deferred updates via setTimeout(0) | Closed |
| DEF-QA-04 | Unauth /api/mobile/today could 500 | Catch cookie helper failures → 401 | Closed (pending redeploy) |
| DEF-QA-05 | Mobile due reminders not firing (daily cron only) | Process on Today + reminders GET | Closed |
| DEF-QA-06 | Open redirect on /auth/confirm | safeAppPath allowlist | Closed |
| DEF-QA-07 | FCM SW opened absolute http(s) hrefs | Same-origin relative paths only | Closed |
| DEF-QA-08 | Password routes leaked provider errors | Friendly mapped errors + 503 on misconfig | Closed |
| DEF-QA-09 | Refresh allowed suspended users / dumped full user | 403 + limited user payload | Closed |
| DEF-QA-10 | Mobile refresh blip cleared session | Keep tokens on transient refresh errors | Closed |
| DEF-QA-11 | Search/AI UI showed Map.toString() | Parse label/detail + formatAiText | Closed |
| DEF-QA-12 | Hydration ignored today's total | Load water_ml from getToday() | Closed |

# 5. Build and Release

Web: push to main and/or `npx vercel --prod` under Daniella’s Vercel team.

Required Vercel env: SUPABASE_URL/PUBLISHABLE/SECRET, CRON_SECRET, GEMINI_API_KEY, Firebase admin + NEXT_PUBLIC_FIREBASE_*, NEXT_PUBLIC_APP_URL, Resend.

Mobile release builds must pass `--dart-define=API_BASE_URL=https://…` (loopback blocked in release).

Store builds require upload keystore + Firebase native config before Play/App Store.

# 6. UAT Package (VIVRΛNT)

Entry criteria: QA gate green (typecheck/lint/unit), production smoke green, no open Sev-1. Exit criteria: all critical scenarios Pass/Conditional with signed residual risks.

| UAT ID | Scenario | Platform | Expected |
| --- | --- | --- | --- |
| UAT-V-001 | Email signup / login / logout | Web + Mobile | Session established; logout clears access |
| UAT-V-002 | Forgot / reset password | Web + Mobile | Generic success; password updates |
| UAT-V-003 | Today check-in + water | Web + Mobile | Totals persist and reload |
| UAT-V-004 | Log meal + AI estimate | Web + Mobile | Macros saved; friendly errors |
| UAT-V-005 | Log workout / gym session | Web + Mobile | History lists entry |
| UAT-V-006 | Create reminder; due fires notification | Web + Mobile | In-app notification; push if FCM configured |
| UAT-V-007 | AI insight / coach responses readable | Mobile | Title/body text, not object dump |
| UAT-V-008 | Search returns labeled results | Mobile | label/detail shown; tap opens module |
| UAT-V-009 | Suspended user blocked | Web + Mobile | 403; cannot refresh tokens |
| UAT-V-010 | Admin user list / role change | Web + Mobile staff | Only staff; audit recorded |
| UAT-V-011 | OAuth Google/GitHub | Web (+ Mobile if configured) | Callback lands in app |
| UAT-V-012 | Weekly story / reports | Web + Mobile | Readable narrative |

# 7. Residual Risks and Follow-ups

| ID | Risk | Severity | Mitigation / owner |
| --- | --- | --- | --- |
| QA-R1 | Mobile FCM inactive without google-services / iOS entitlements | Medium | Add Firebase native config |
| QA-R2 | Android release signed with debug keys | High (store) | Configure upload keystore |
| QA-R3 | Confirm 20260730 security SQL applied in prod Supabase | High | Run SQL; verify trigger |
| QA-R4 | No Playwright / integration_test E2E yet | Medium | Add next sprint |
| QA-R5 | Auth/AI rate limits missing | Medium | Add KV sliding window |
| QA-R6 | Hobby cron is daily — rely on on-demand processing | Medium | Upgrade cron frequency if needed |

# 8. SDLC Gate Checklist

| Gate | Evidence | Status |
| --- | --- | --- |
| G1 Requirements | Module inventory + acceptance scenarios | Complete for current scope |
| G2 Architecture | Stack + auth/API notes in this document | Complete |
| G3 Build | Next.js build + Flutter tests | Complete |
| G4 Test | Vitest 21 + Flutter 13 + lint/typecheck | Complete (Aug 4, 2026) |
| G5 UAT | UAT-V-001…012 register | Ready for business execution |
| G6 Production acceptance | Vercel production READY | Web accepted; mobile store TBD |

# 9. How to Re-run QA

Web

cd viva-server && npm run qa && npm run qa:smoke

Mobile

cd vivrant-mobile && flutter analyze lib test && flutter test

Detailed log: viva-server/docs/QA_EVIDENCE.md

# 10. Conclusion

VIVRΛNT Web and Mobile now share a documented SDLC baseline with an executable QA gate. Critical security and session defects identified in the August 2026 audit were remediated and covered by automated tests. Remaining work is store-release hardening, native push configuration, formal UAT sign-off, and expanded E2E coverage.

# Appendix A — Brand

VIVRΛNT is a stylized form of “vibrant,” containing Latin vivere (“to live”). The lambda (Λ) stylizes the letter A. Primary tagline: Long live life. Secondary: Every Choice Shapes Your Health.

# Appendix B — Related artifacts

viva-server/docs/QA_EVIDENCE.md

viva-server/SETUP.md

vivrant-mobile/docs/MOBILE_API_SPEC.md

viva-server/supabase/*.sql